# Testing Plan

## Telephone Switching System (TSS)

CS 4230

Traedon Harris

Caden Black

Owen Rasor

Table of Contents

Chess Game	1

Scope	4

In-Scope	4

Out of Scope	4

Strategy	5

Testing Levels	5

Testing Types	5

Test Design Techniques	6

Test Environment	7

Test Data Strategy	7

Test Coverage Goals	7

Resources	8

Timeline	9

Risk	11

# Scope

## In-Scope

- Phone directory loading from phones.txt file

- File format validation (5-digit numbers, 1-12 letter names)

- Basic phone state management (onhook, offhook, idle, busy, ringing)

- Command parsing and validation (case-insensitive)

- Basic call establishment (call command)

- Call termination (onhook command)

- Phone status display

- Conference call functionality (3-way calling)

- Call transfer functionality

- Error handling and denial messages

- Help and quit/exit commands

- Support for comments (#) and blank lines in phones.txt

- Two-step prompt system for call/conference/transfer commands

- Prompt-based command workflow (command + response pattern)

Out of Scope

- Graphical User Interface (console-only application)

- Call history or logging functionality

- Call duration tracking or billing

- Voicemail functionality

- Speed dial or favorites

- Contact search functionality

- Phone number editing during runtime

- Multi-platform concurrent testing (focus on one platform)

- Network/VoIP functionality

- Call waiting functionality

- More than 3-way conference calls

- Persistence of call state between sessions

- Advanced error recovery mechanisms

# Strategy

## Testing Levels

Note: All testing will be performed using black box testing methodology. Testers have no access to source code or internal implementation details. Testing focuses solely on input/output behavior and observable system states.

### System Testing

- Complete call scenarios (offhook → call → conversation → onhook)

- Multiple simultaneous calls

- Conference call sequences

- Transfer call sequences

- Edge case scenarios (all phones busy, invalid commands)

- File loading and program initialization

- Graceful program termination

- All testing performed through command-line interface only

- Verification based on console output and status command results

Testing Types

### Functional Testing

- Each command executes according to specification

- Phones transition between states correctly

- File loading validates format correctly

- Conference calls connect three parties

- Transfer functionality moves call to new party

- Status command displays accurate information

- Help command displays correct menu

- Quit/exit commands terminate program properly

### Negative Testing

- Invalid phone numbers (< 5 or > 5 digits, letters in numbers)

- Invalid names (numbers, special characters, > 12 letters, empty)

- Malformed commands (missing arguments, extra arguments)

- Commands on non-existent phones

- Calling yourself

- Operations on phones in wrong states (e.g., calling while onhook)

- Conference with only 2 phones available

- Transfer when not in a call

- File not found scenarios

- Empty or malformed phones.txt file

- Exceeding 20 phone limit

- Invalid responses to system prompts (wrong names, empty input, non-existent phones in prompts)

### Boundary Testing

- Exactly 5-digit phone numbers (lower and upper bounds)

- Name length: 1 letter vs 12 letters

- Exactly 20 phone entries (maximum)

- Empty file vs 1 entry vs 20 entries

- Command length boundaries

- State transition boundaries (idle → ringing → busy)

## Test Design Techniques

### Equivalence Partitioning

- Valid phone numbers (5 digits) vs invalid (< 5, > 5, non-numeric)

- Valid names (1-12 letters) vs invalid (numbers, special chars, too long)

- Existing phones vs non-existent phones

- Valid commands vs invalid commands

- Valid phone states for operations vs invalid states

### Boundary Value Analysis

- Phone numbers: 00000, 99999, 10000

- Names: 1 character (a), 12 characters (abcdefghijkl), 13 characters (invalid)

- Phone entries: 0, 1, 19, 20, 21 (invalid)

- Command length boundaries

Decision Table Testing

- Command execution: command type + phone state + target state = success/denial

- Call establishment: command + prompt response + phone states = success/denial

- Conference: existing call state + third party state = conference/denied

- Transfer: command + prompt response + target state + bug behavior = result

### State Transition Testing

- Phone states: Onhook (Idle) → Offhook → Ringing → Connected → Busy

- Call states: No Call → Calling → In Call → Conference Call → Call Ended

- System states: Startup → Running → Shutdown

### Error Guessing

- Null pointer exceptions (missing phones.txt)

- Case sensitivity issues (ALICE vs alice vs Alice)

- Whitespace in commands or file entries

- Special characters in input

- Concurrent state changes

- File path issues across platforms

### Entry Criteria

- All source code compiles without errors

- Executable generated and tested for basic launch

- Test environment set up

- All test cases written and peer-reviewed

- Test data prepared (sample phones.txt files, command sequences)

- phones.txt file format documented and understood

### Exit Criteria

- 100% of planned test cases executed

- 90% pass rate achieved (allowing for known limitations)

- All Critical and High priority defects resolved or documented

- Medium/Low priority defects documented for future work

- Test results exported to Excel file

- Test summary report completed

## Test Environment

- Testing Framework: Manual Testing

- Command Line: PowerShell (Windows)

- File System: Local file system for phones.txt

Test Data Strategy

### Valid Test Data

- Standard phones.txt with 5-10 entries

- Minimal phones.txt with 1 entry

- Maximum phones.txt with 20 entries

- Valid command sequences (offhook → call → onhook)

- Conference call scenarios (3+ phones)

- Transfer call scenarios (3+ phones)

- Prompt response sequences (caller names, transferor names)

- Multi-step command scenarios with prompts

### Invalid Test Data

- Malformed phone numbers: "123", "123456", "abcde", "1234A"

- Invalid names: "Alice123", "Bob!", "", "VeryLongNameHere"

- Malformed commands: "offhook", "call Alice Bob", "INVALIDCMD"

- Wrong format: "Alice 12345" instead of "12345 Alice"

- Non-existent phone names in commands

- Commands with phones in wrong states

### Edge Case Data

- Empty phones.txt file

- phones.txt with only comments and blank lines

- 21 phone entries (exceeding limit)

- All phones in busy state

- Sequential calls creating complex state scenarios

- Rapid command sequences

Test Coverage Goals

Black Box Testing Focus: All metrics based on observable behavior and requirements, not internal code structure.

- Requirement Coverage: 100% of in-scope requirements tested

- Command Coverage: 100% (all 9 commands tested)

- File Format Coverage: 100% (all valid and invalid format scenarios)

- State Coverage: 100% (all observable phone states tested through status command)

- Error Scenario Coverage: 90% (all major error paths tested)

- Input Domain Coverage: 85% (representative samples from each input equivalence class)

- Output Verification: 100% (all expected outputs validated through console observation)

# Resources

Hardware Resources

Test laptop (minimum specs):

- 8GB RAM

- ~1GB available storage

## Software Resources

Programming Environment:

- Command Line Interface (Powershell)

### Testing Tools

- Microsoft Excel

- Markdown for README

## Test Data

- phones.txt files for different scenarios

- Collection of valid and invalid command sequences

- Expected output files for comparison

## Documentation

- Test case templates

- Bug report

- Post testing analysis

# Timeline

## Week 1

Overview: System analysis and test planning

TODO:

- Analyze TSS source code and understand architecture

- Review requirements and identify all testable features

- Document phone state transitions and valid operations

- Create initial test plan outline

- Set up test environment on local machine

- Verify .NET 9.0 installation and program execution

Key Milestones:

- TSS program successfully runs on test machine

- Test plan 40% complete

- Initial understanding of all commands and states documented

## Week 2

Overview: Test case development and test data preparation

TODO:

- Write comprehensive test cases for all commands

- Create decision tables for state transitions

- Prepare multiple phones.txt files for different scenarios

- Develop test case templates with expected results

- Implement test execution tracking system

- Begin initial manual test execution

Key Milestones:

- Test plan 80% complete

- 50-70 test cases written and reviewed

- All test data files prepared

- 30% of test cases executed

## Week 3

Overview: Complete testing, build export module, finalize deliverables

TODO:

- Execute remaining test cases

- Document all defects found with severity levels

- Create Excel export of test results

- Write test summary report

- Finalize test plan with lessons learned

- Prepare final deliverables

Key Milestones:

- 100% of test cases executed

- All defects documented and prioritized

- Excel file generated with test results

- Final test report completed

- All deliverables finalized and submitted

## Risk-Adjusted Timeline

Optimistic:

- Complete test execution 2 days before due date

- Extra time for exploratory testing and additional scenarios

Realistic:

- Test execution completes 1 day before due date

- Review and finalize documentation on due date

- Submit by deadline

Pessimistic:

- Test execution extends into due date

- Rushed documentation and defect logging

- Submit just before deadline

- Activate contingency: focus on critical test cases only, manual Excel creation

# Risk

Risk 1

Ambiguous or Missing Requirements

- Probability: High

- Impact: High

- Description: TSS specification may not cover all edge cases or state transitions, making it unclear what constitutes correct behavior for certain scenarios.

- Mitigation:

  - Thoroughly review all available documentation

  - Create state transition diagrams based on code analysis

  - Document assumptions about unclear behaviors

  - Clarify with instructor if specification is ambiguous

- Contingency:

  - Test based on observed behavior of the program

  - Document all assumptions in test plan

  - Focus on testing documented requirements first

  - Note areas of uncertainty in test results

## Risk 2

Platform-Specific Issues

- Probability: Medium

- Impact: Medium

- Description: Program may behave differently on Windows vs macOS/Linux due to file path handling or .NET runtime differences.

- Mitigation:

  - Test on primary platform first (Windows)

  - Document any platform-specific observations

  - Verify file path handling across platforms

- Contingency:

  - Focus testing on one platform if issues arise

  - Document platform-specific bugs separately

  - Recommend single-platform deployment if needed

Risk 3

File System Dependencies

- Probability: Medium

- Impact: High

- Description: Program may crash or fail if phones.txt is not in expected location, is locked, or has permission issues.

- Mitigation:

  - Test file loading early in test cycle

  - Create multiple test scenarios for file issues

  - Document exact file path requirements

  - Test with various file permissions

- Contingency:

  - Focus on tests that assume file is present and valid

  - Document file-related defects as known issues

  - Create setup script to ensure correct file placement

Risk 4

Insufficient Test Case Coverage

- Probability: Low

- Impact: Medium

- Description: Test cases may miss critical scenarios, especially complex state transitions with conference and transfer.

- Mitigation:

  - Use systematic test design techniques

  - Create traceability matrix linking requirements to test cases

  - Peer review test cases for gaps

  - Use state transition diagrams to ensure coverage

- Contingency:

  - Prioritize high-risk areas (conference, transfer, multi-call scenarios)

  - Document known gaps in test coverage

  - Explain prioritization rationale in test summary

Risk 5

Time Constraints for Manual Testing

- Probability: Medium

- Impact: Medium

- Description: Manual testing of all scenarios may take longer than expected, especially with complex call scenarios.

- Mitigation:

  - Start test execution early

  - Prioritize critical test cases

  - Create efficient test execution procedures

  - Track estimated vs actual execution time

- Contingency:

  - Execute critical and high-priority tests first

  - Reduce exploratory testing if time is short

  - Document untested scenarios for future work

  - Focus on breadth over depth if needed

Risk 6

Defects Prevent Testing

- Probability: Medium

- Impact: High

- Description: Critical bugs in TSS (crashes, infinite loops, file loading failures) may prevent execution of planned tests.

- Mitigation:

  - Identify critical bugs immediately

  - Prioritize smoke testing to find showstoppers early

  - Document workarounds for known bugs

- Contingency:

  - Test around broken functionality where possible

  - Document bugs that block testing

  - Focus on modules that work correctly

  - Recommend bug fixes for critical issues